| Month | Units | Capacity Assessment | Resource Allocation |
| --- | --- | --- | --- |
| Jan. | 84 | Evaluate available resources for software development, sensor manufacturing, and assembly | ~ Platform Maintenance: 2 Software developer(s) ~ Sensor Component Delivery: 1 Supply chain manager(s) ~ Ad Hoc: Assembly tasks |
| Feb. | 76 | Evaluate resource availability against production targets | ~ Gathering Customer Feedback: 1 Software developer(s) ~ Supplier Coordination: 2 Supply chain manager(s) ~ Ad Hoc: Check potential bottlenecks |
| Mar. | 90 | Review and adjust resource allocation as necessary | ~ Implementation of New Features: 1 Software developer(s) ~ Inventory Management: 1 Supply chain manager(s) ~ Ad Hoc: Asses workload/Worker requirements |
| Apr. | 96 | Ensure optimal resource utilization | ~ Bug Fixes & Optimization: 2 Software developer(s) ~ Manage Supplier Relationships: 1 Supply chain manager(s) ~ Ad Hoc: Prepare for increased demand |
| May | 80 | Assess resource availability | ~ Address Performance Issues: 2 Software developer(s) ~ Track Shipments & Expedite Deliveries: 1 Supply chain manager(s) ~ Ad Hoc: Evaluate requirements |
| June | 70 | Ensure optimal resource utilization | ~ User Testing & Feedback: 2 Software developer(s) ~ Track Shipments & Expedite Deliveries: 1 Supply chain manager(s) ~ Ad Hoc: Evaluate requirements |
| July | 100 | Review and adjust resource allocation to meet production targets. | ~ Implementation of New Features & Optimization: 2 Software developer(s) ~ Ensure Timed Delivery of Componentes: 1 Supply chain manager(s) ~ Ad Hoc: Support increased production demand |
| Aug. | 110 | Assess resource utilization and adjust as necessary to meet production targets. | ~ Software Maintenance & Performance Enhancements : 2 Software developer(s) ~ Monitor Inventory Levels & Supplier Relationships: 1 Supply chain manager(s) ~ Ad Hoc: Support increased production demand |
| Sep. | 95 | Evaluate resource availability and make adjustments to optimize production. | ~ Implement Customer Requested Features & Address Bugs: 2 Software developer(s) ~ Ensure Smooth Logistics and Timely Procurement: 1 Supply chain manager(s) ~ Ad Hoc: Support production requirements |
| Oct. | 105 | Review production processes and resource allocation for efficiency improvements. | ~ Enhance User Experience & Interface Design: 2 Software developer(s) ~ Minimize Lead Times & Costs: 1 Supply chain manager(s) ~ Ad Hoc: Align with production targets |
| Nov. | 90 | Analyze production data to identify areas for optimization and improvement. | ~ Performance Tuning & Stability Enhancements : 2 Software developer(s) ~ Ensure Supply Chain Efficiency: 1 Supply chain manager(s) ~ Ad Hoc: Support increased production demand |
| Dec. | 100 | Ensure all resources are optimized to meet end-of-year production targets. | ~ Prepare for End of Year Updates: 2 Software developer(s) ~ Manage Inventory & Prepare for Holiday Challenges: 1 Supply chain manager(s) ~ Ad Hoc: End of year production spikes |

*Tasks highlighted in red represent high priority actions and Ad Hoc’s highlighted in orange represent low-medium priority actions